## Slide 1
Cassette VAVE activities
Cassette VAVE activities
Total: $257.76
Task Name
Savings
End
Status
CAP Tube testing - MT
$28.00
9/4/2026
In Progress
Check valve removal
$5.00
8/21/2026
Not Started
S/M - 1 (Removing parts/clamps from design)
$7.50
8/3/2026
Completed
S/m - 2 (Control box redesign, evap shroud,
compress base, cond. shroud)
$30.00
10/7/2026
In Progress
New enclosure for 2.0 (Molded foam/ Sm/ gasket)
$27.00
10/30/2026
In Progress
Aluminum coil
$30.00
2/1/2027
In Progress
Cheaper Carel controller
$15.00
9/16/2026
In Progress
Task Name
Savings
End
Status
Tube on drip tray
$0.00
7/24/2026
In Progress
Harness design
$20.00
9/17/2026
In Progress
Evap/ Condenser fan - 3 qty
$42.00
8/28/2026
In Progress
Pallet - CArdboard design
$10.00
9/28/2026
In Progress
Tariff - MT
$43.26
6/15/2026
REALIZED
Tariff - LT
$44.59
6/15/2026
REALIZED
Notes: Source: VAVE-DG 2.0 workbook and latest user-provided screenshots. Level 2 and Level 3 headings retained as slide headlines/rows.

## Slide 2
Case VAVE activities
Case VAVE activities
Total: $78.29
Task Name
Savings
End Date
Status
Plastic Deck Pans
$26.65
9/18/2026
In Progress
Simplify Raceway
$3.07
8/7/2026
In Progress
Case power cord
$5.49
9/1/2026
In Progress
10Amp Breaker
$32.56
8/11/2026
In Progress
Simplify Under Door Support
$1.48
8/7/2026
In Progress
Reduce Qty of Canopy Foam Backers
$5.27
8/7/2026
In Progress
Remove Drain
$3.77
8/12/2026
In Progress
Notes: Source: VAVE-DG 2.0 workbook and latest user-provided screenshots. Level 2 and Level 3 headings retained as slide headlines/rows.